Part 1: Environment and process	1

1. Preface	1

2. Project environment and scope	1

3. Project organisational structure	1

4. Involved persons and roles	1

5. Initial position	1

6. Functional requirements	2

7. Technical requirements	2

Technology stack	2

8. Excluded requirements	2

9. Means and methods	3

Project method	3

Work results and version control	3

10. Prior knowledge	3

11. Preliminary work	3

12. New learning content	4

13. Time plan	4

14. Work journal	4

Tuesday, 07.04.2026	4

Wednesday, 08.04.2026	5

Thursday, 09.04.2026	6

Friday, 10.04.2026	7

Tuesday, 14.04.2026	8

Wednesday, 15.04.2026	9

Thursday, 16.04.2026	10

Friday, 17.04.2026	11

Tuesday, 21.04.2026	11

Wednesday, 22.04.2026	11

15. Personal conclusion	11

Part 2: Project	11

1. Short summary	12

2. Project description	12

3. IPERKA	12

1. Inform (Informieren)	12

Expected outcome	12

Emerged uncertainties	13

2. Plan (Planen)	13

Data concept	13

Frontend structure	15

Backend structure	16

User interface mock-ups	18

Backend API endpoints definition TODO !!! update when swagger is done	20

Implementation concept	21

Test concept	21

3. Decide (Entscheiden)	22

Multi-user or single-user	22

Which Graph library	22

Which stock data API	22

Vertical or horizontal scrolling	23

Data structure	24

Frontend structure	24

Backend structure	24

4. Realise (Realisieren)	24

Environment and structure	24

Database	24

Backend	24

Frontend	24

Containerisation	24

Testing	24

5. Control (Kontrollieren)	25

6. Evaluate (Auswerten)	25

4. List of illustrations	25

5. List of sources	25

6. Glossary	25

7. Attachment	25

# Part 1: Environment and process

## 1. Preface

## 2. Project environment and scope

## 3. Project organisational structure

## 4. Involved persons and roles

## 5. Initial position

This project begins with no existing application, logic or anything more sophisticated than surface level conceptualisation.

The goal application is a local application intended for the single local user. Because the stock market data intended to be used in this application is publicly available and the application is not designed to be cloud-based. Authentication or authorisation functionalities are intentionally excluded.

One very critical condition is for the implementation to be legally compliant due to the sensitivity of stock data. Through research, I found out that free and legitimate stock data sources only provide delayed stock data. For this reason, real-time stock data tracking is out of the scope of this project, though given a larger budget an less limited time, this would have been possible.

## 6. Functional requirements

- Watchlist management: The application shall allow the users to create, view, update and delete watchlists. Each watchlist shall have a title and contain any number of stocks. The same stock may be added to multiple watchlists, but the same stock shall not be added more than once to the same watchlist.

- Stock search: The application shall allow the user to search for stocks by their ticker symbols or company names.

- Historical stock price visualisation: The application shall allow users to choose from a defined time range, and display historical price data within that time range.

- The application shall allow users to create, view, update and delete comments for an individual stock. Each comment shall contain a time stamp, indicating when it was created or last updated.

- Theme toggle: The application shall provide and option for its users to choose from dark mode and light mode at run time.

- Persistent data: The application shall persist locally managed user data.

## 7. Technical requirements

### Technology stack

- Frontend: Angular and Typescript

- Backend: Java and Spring Boot

- Database: PostgreSQL

- Chart visualisation: Apache ECharts

- Containerisation: Podman

- Stock data API: Stooq

## 8. Excluded requirements

- Real-time stock data tracking: Due to legal restraints, free and legitimate stock data sources only provide delayed data.

- Stock price notifications: This app feature was decided to be excluded, mainly because of my lack of experience with related technologies.

- Authentication and multi-user functionality: This application is designed to only be run locally on each machine, rendering the implementation of these functionalities more time consuming than necessary.

- Financial transactions: This functionality requires agreements with banks and stock markets, which is unfortunately not realistic without the support of a large budget

- Mobile device support: This will not be implemented for being too time consuming

## 9. Means and methods

### Project method

This project will be carried out according to the IPERKA method.

### Work results and version control

Git will be used as version control in this project. All project related products will be uploaded to a custom GitHub repository, to which all experts will have access.

## 10. Prior knowledge

## 11. Preliminary work

To ensure this project was viable, I had to find a stable, legally permitted data source for stocks. It also had to be free due to budget constraints. Through research, I found that essentially all free and legitimate stock data sources are restrained by agreements with stock markets, resulting in them only being allowed to provide delayed stock data.

## 12. New learning content

## 13. Time plan

## 14. Work journal

### Tuesday, 07.04.2026

Planned work for today was to:

- Setup project skeleton

- Create repository

- Create 2 different frontend UI design mock-ups

- Define data structure with ERD

- Finish “Inform” section of my IPERKA documentation

I first created the GitHub repository for the project. I also managed to initialise the backend with Spring Initializr and the frontend with Angular CLI. Then I also started the PostgreSQL database with a Podman command in a Podman container.

A connection test between the backend and the database initially failed. The first solution I tried was just to reinitialise both the backend and the container. As it turned out, it was just what I needed to do.

I then also began writing the “inform” section of my documentation based on the project description. I found a potential risk, which was about the “search by company name” functionality, because Stooq only accepts ticker symbols in requests.

Additionally, I created an ERD for my data structure, and added the required modules to the backend application.

Achieved goals:

repository created, frontend application initialised, backend application initialised, PostgreSQL database container initialised, backend to database connection established and tested, ERD for data structure created

Missed goals:

“inform” section not quite finished, UI design mock-ups not yet created.

Problems:

backend to database connection failed initially, but is not properly working

### Wednesday, 08.04.2026

Planned work for today was to:

- Create two frontend UI design variant mock-ups (catching up from the previous day)

- Define code architecture FE & BE

- Have meeting with the main expert

- Update documentation

Today I created two variants of frontend UI mock ups using Figma. I mainly wanted to visualise the concept in my head to better compare them and see whether they are viable. The first variant was based on my original design idea, which features mainly vertical scrolling elements. The second variant uses more horizontal scrolling. Purely based on appearance, I currently prefer the second variant. I however intentionally postponed the final decision making for design choices, because architectural implications should also be considered, which is currently lacking. At this stage though, the first variant appears to be more feasible.

After that, I drafted the frontend and backend structure based on the previously created ERD as well as the technical requirements. During this work, I refined the initial concepts further and made two structural variants for the frontend and three for the backend, with each having its own advantages and disadvantages. The final decision making will be documented in the “decide” section of this document.

Near the end of the day, I had a scheduled meeting with the main expert and my supervisor. During this, the main expert provided me with tips he thought I might need based on his experience of grading IPAs. I also realised that my daily planning so far was not sophisticated enough according to IPA standards. So I spent the rest of this workday creating a new, more detailed and more accurate version according to the standards, which was then approved by my supervisor after discussing with him.

Achieved goals:

two UI design variants created in Figma; frontend structure drafted in two variants; backend structure drafted in three variants; feedback received from the main expert; daily planning revised and approved by my supervisor after discussion

Problems:

The original daily planning had to be redone to better match IPA criteria

### Thursday, 09.04.2026

Planned work for today was to:

- Document project requirements based on “inform” section

- Document implementation concept based on application structure draft

- Write test concepts based on implementation concept

- Document “plan” section

Today I mainly continued the planning phase. I refined the functional requirements, technical requirements and excluded requirements to further clarify the project scope, which would be beneficial for the planning phase.

After that, I further developed the data concept. I then documented the evolution from the initial data model idea to a revised version with a dedicated comment entity, and finally to an improved version using a junction table between the watchlist table and the stock table. The changes were made in order to avoid data duplication.

Furthermore, I expanded the application structure concepts for both the frontend and the backend. For the frontend, I documented how the initial single-page approach, that later evolved into a more modular structure to better separate responsibilities. For the backend I documented multiple variants, each with its own advantages and disadvantages. In the decision phase, the structure to actually follow when implementing will be chosen.

I then drafted the test concept based on the implementation concept. This included thinking about which areas of the application with need to be tested, including which areas of the application will need to be tested and which test types are suitable.

### Friday, 10.04.2026

Planned work for today was to:

- Document solution variants

- Compare solution variants based on advantages and disadvantages

- Write decision justifications

- Document decide section

Today I mainly continued the transition from the planning phase into the decision phase. I further refined the backend concept and documented an additional backend structure variant. While defining the planned API endpoints, I realised that there is also a possible alternative data handling approach in which stock related fields would not necessarily need to be stored as independent stock entities. Instead, its fields could be distributed between the watchlist entity and the comment entity. I documented this as an additional backend implementation option so it can be evaluated properly before implementation starts.

After documenting the variants, I compared them using their advantages and disadvantages. The purpose is to reduce uncertainty and prepare for the decision making. I then also began writing decision justifications for them.

I also drafted the planned backend API endpoints for the watchlist, stock and comment controllers. This helped me verify whether backend application structure draft is consistent with the requirements and whether the separation of responsibilities make sense.

In addition, I continued preparing for the decision phase. I documented the decision context for the stock data API and the user interface variant. This was necessary so that my decisions can be traceable for documentation.

Achieved goals:

backend structure concept refined further; additional backend variant documented; planned backend API endpoints drafted; started writing decision justifications; started documenting “decide” section

Problems:

Today was primarily used for conceptualisation and decision making, rather than implementation. However, the work today improves traceability and reduces the risk of starting implementation on an unstable basis.

### Tuesday, 14.04.2026

Planned work for today was to:

- Implement backend entities and its relations (2h planned)

- Implement backend CRUD operations (6h planned)

Today I started the realising phase. I began implementing the backend application, mainly focusing on the three main entities and the adequate CRUD operations for them. I firstly reviewed the data concepts created in the previous phase before implementing.

I originally planned two hours for the implementation of the entities and their relationships. I did turn out to use around the same amount of time, but scattered rather than in a single sitting.

As for the implementation of the CRUD operations for those entities, I planned six hours, and also actually used six hours. It was during the implementation of the CRUD operations where I noticed flaws in my implementation for the entity relations, which caused me to spend time on that again.

Overall, today marked the day where I truly started implementing features.

Achieved goals:

backend entities and relationships implemented; most relevant CRUD operations implemented; fixed most bugs

Problems:

### Wednesday, 15.04.2026

Planned work for today was to:

- Verify data retrieval from backend (2h planned)

- Implement frontend services (4h planned)

- Test backend endpoints with postman (2h planned)

Today I started the work with verifying the backend endpoints I implemented the day prior using a browser. I managed to complete that within the two hours I planned

Then I started testing the endpoints with mock data with Postman. I originally planned only two hours for this task, but it ended up taking four hours because I had problems aligning the data sent to the backend and the data my backend would expect. I managed to solve this issue via trial and error at the end.

After testing was done, I started implementing frontend services. Thanks to the successful testing of the backend endpoints with Postman, this task wasn’t too hard. I managed to complete it within the two hours left of today.

Achieved goals:

endpoints verified; endpoints tested with mock data; frontend services created

Problems:

Manual testing took longer than expected due to mismatch between sent data and expected data. It did pay off at the end by allowing frontend services to be created more easily.

### Thursday, 16.04.2026

Planned work for today was to:

- Implement frontend user interface (4h)

- Implement frontend functionalities (4h)

Today I mainly focused on working on the frontend. I first implemented crucial frontend functionalities like routing, environment configuration and structure. I then moved on to the implementation of the planned user interface. Due to the lack of experience with this in Angular, I struggled a little bit. During the meeting with my supervisor, he adviced me to let a generative AI generate a UI skeleton, instead of coding it manually myself to not waste too much time on this. At the end it still took me the rest of the day, but a UI skeleton had been able to be created with the help of generative AI.

I also had the expert meeting today and received crucial tips from him, mainly about how I should update my time plan everyday and include it when documenting the work journal, how I should document the realisation phase more in the form of a report rather than an instruction, and how I should structure my documentation.

Achieved goals:

had the expert meeting; created frontend UI skeleton with the help of generative AI; implemented crucial frontend functionalities

Problems:

My lack of experience in Angular UI implementation has strongly held me back and made me lose a few hours of time. After receiving advice from my supervisor I decided to have generative AI create the UI skeleton instead.

### Friday, 17.04.2026

### Tuesday, 21.04.2026

### Wednesday, 22.04.2026

## 15. Personal conclusion

# Part 2: Project

## 1. Short summary

## 2. Project description

## 3. IPERKA

IPERKA is a project methodology originated in Switzerland

### 1. Inform (Informieren)

In this project, I will be developing an application that provides a comprehensive interface for its users to track their stock investments. The application shall include the features of watchlists, stock searching, stock price visualisation, and commenting. Authentication and authorisation shall not be implemented for this application. The application shall be single user based. The application shall be developed with Angular and Typescript for its frontend, Spring Boot and Java for its backend and PostgreSQL for its database. Containerisation shall be done with the help of the Podman application. The application shall be tested thoroughly with Angular component tests, JUnit tests, integration tests, as well as end-to-end tests. The database shall be run in a Podman container. The backend application shall be packaged and executed as a Podman container. The frontend application shall be accessed through a web browser and started locally. The application shall not include real-time stock data tracking, notification functionality, authentication, multi-user functionality, financial transaction functionality, or mobile device support.

### Expected outcome

- Fully functional app with no runtime error

- Watchlist functionality that allows users to group selected stocks, watchlists will be saved on local database

- Stock searching functionality that allows users to type in a stock’s company name or ticker symbol to find it

- Stock price visualisation functionality that displays a stock’s price data as a graph

- Commenting system that allows users to create, edit and delete comments for an individual stock

- Toggling functionality between light mode and dark mode

#### Emerged uncertainties

- Stock searching my company name might be too difficult due to Stooq only offering data based on ticker symbol

- Interval of data displayed not yet defined for long time spans of stock prices

### 2. Plan (Planen)

#### Data concept

Initial data model concept:

Figure 1

The first data model was a simple, many mandatory to many mandatory relationship. The thought behind was just as simple, based on the logics of:

- A stock must belong to a watchlist, otherwise its info won’t be saved by the database

- A stock could potentially belong to multiple watchlists

- A watchlist must contain at least one stock

- A watchlist could contain more than one stock

First revision:

While drafting the frontend application structure, I realised improvements could be made to the initial data model.

First thing I reconsidered was whether to make “comment” a separate entity rather than leave it as simply a field under the “Stock” entity. Requirement states that a comment must include a timestamp. Based on that, I decided it was best to make an entity out of it and have it have a many optional to one relationship with the stock entity.

Second thing I reconsidered was the many mandatory to many mandatory relationship between the watchlist entity and stock entity, which could potentially cause problems during the creation of a comment or stock object. One such example is how an empty watchlist simply could not exist. By allowing the existence of an empty watchlist, I hope to improve user experience. Additionally, if a stock with comments is strictly tied to a watchlist, and that said watchlist gets deleted, then the comments would be deleted as well. Ideally though, the comments should remain. For these reasons, I changed the relationship between the watchlist entity and stock entity to be many optional to many optional.

Second revision:

After consulting my supervisor, he pointed out two inconsistencies about my second version of the data model.

First inconsistency was that the fields for the entities were missing. Shortly after, I added the necessary fields to all entities.

Second inconsistency was the many optional to many optional relationship. To avoid storing too much data in a single field, as well as reduce duplicating data, it is best to be converted into a join table.

Tool used: draw.io

#### Frontend structure

Initial application structure concept:

The initial idea was to create a single page application, because it would be sufficient to cover the requirements. This was created based on the initial backend application structure concept, which in itself was based on the initial data model concept, in which “comment” was still a field under the stock entity, rather than being its own entity.

It features an “App Component”, which is the standard root component of an Angular application. The App Component would then call up a “DashboardPage” that represents the entire user interface. The two services, divided by entities, would help the DashboardPage fetch data from the Backend.

First revision:

After drafting the two user interface mock-up variants, I noticed the single DashboardPage might be taking on too many responsibilities. After deciding to make “comment” an independent entity, I have also split the DashboardPage into three “panels”, making each entity to have its own panel and its own service class.

#### Backend structure

Initial application structure concept:

This was created based on the initial data model concept. It includes all three Spring Boot application layers (controller + service + repository) for both entities.

First revision:

I revised the backend structure concept after deciding to make an independent comment entity. In this version, I added a service and a repository for the comment entity, however still let the StockController handle requests for the comment module, based on the fact that comments are always tied to a stock.

Second revision:

In this version, I decided to still split the responsibilities of the StockController and give the comment entity its own controller, in order to allow an easier future expansion. Additionally, I added a separate StooqService to handle fetching data from an external data source that could be volatile or unstable, mainly to aid in error handling.

Third revision:

While drafting backend API endpoints, I realised that I actually don’t necessarily have to store independent stock entities, and instead could have its fields split up and stored in the watchlist entity and comment entity instead. I would say that this version might not necessarily be better than the last one, but this would add another option when I am at the decision phase of the project.

#### User interface mock-ups

I used figma !!!! TODO !!!!

Initial brainstorm mock-up:

This mock-up was made purely to evaluate the feasibility of this project.

New mock-ups based on requirements, vertical scrolling variant:

New mock-ups based on requirements, horizontal scrolling variant:

### Backend API endpoints definition TODO !!! update when swagger is done

CommentController:

- getCommentsByStock HTTP get

- createComment HTTP post

- updateComment HTTP put

- deleteComment HTTP delete

StockController:

- getPriceData HTTP get

- getTickersByWatchlist HTTP get

- registerTicker HTTP post

WatchlistController:

- getWatchlists HTTP get

- updateWatchlist HTTP put

- createWatchlist HTTP post

- deleteWatchlist HTTP delete

#### Implementation concept

The application will be implemented as a web application. It will have a clear separation between the frontend stack, backend stack and the database.

The frontend will be developed with Angular and TypeScript. The frontend will be responsible for displaying the user interface, receiving user input and sending requests to the backend.

The backend will be developed with Java and Spring Boot. It will be responsible for processing requests, validating input, and for fetching data from an external data source for market data.

The database will be setup as a PostgreSQL database and ran in a Podman container.

The planned data flow would look as follows: The user interacts with the frontend Angular application, the frontend sends requests to the backend Spring Boot application as HTTP requests and received by REST endpoints, then the backend application processes the requests and handles them by reading from, altering the PostgreSQL database, or by accessing market data from third party market data APIs. The frontend would then display the data in a way that is easy to understand, for example in charts or watchlist details.

#### Test concept

Tests will be created for the project in order to verify the correctness of the implementation of the requirements, as well as to make sure the different layers of the application work together properly.

Testing will be done on different levels. On the frontend, testing will be done with the help of built-in Angular component tests. On the backend, unit tests will be used to test service logic, and integration tests will be used to test REST endpoints and database access. Manual end-to-end tests will also be carried out to test user flows.

These areas are planned to be tested:

- Creation, editing, viewing and deletion of watchlists

- Stock search

- Retrieval and display of stock data

- Creation, editing and deletion of comments

- Light / dark mode toggle

### 3. Decide (Entscheiden)

#### Multi-user or single-user

Question to be answered in this section: Implement a multi-user or a single-user application for this project?

#### Which Graph library

Question to be answered in this section: Which graph library to use to display stock data?

There are

#### Which stock data API

Question to be answered in this section: Which external stock data sources to use for this application?

Before the start of the project, I researched different potential data sources for stock data to be used in this project. The three main options I found were:

- Alpha Vantage API

- Stooq API

- Yahoo Finance API

To make a decision and make it traceable, I will be implementing the “decision matrix” method.

Stock data source decision matrix (5pt max.):

TODO – explain calculation formula

| Criterion | Weight | Alpha Vantage | Stooq | Yahoo Finance |
| --- | --- | --- | --- | --- |
| Free usage | 30% | 2 | 5 | 5 |
| Legally compliant | 30% | 5 | 5 | 3 |
| Historical data | 30% | 5 | 5 | 5 |
| Stability | 10% | 5 | 5 | 1 |
| Score | - | 4.1 | 5 | 4 |

Final decision: Stooq

Justification:

Stooq is overall the best fit for this project, as it delivers free unlimited data, is legally compliant, offers historical data, and is very stable.

#### Vertical or horizontal scrolling

Question to be answered in this section: Which user interface variant to implement?

In the planning phase, I made two detailed UI variants. Now I need to decide which variant to implement.

Options:

- Variant one - UI focused on vertical scrolling

- Variant two - UI focused on horizontal scrolling

#### Data structure

#### Frontend structure

TODO – DOCUMENT BOTH THE FINAL FRONTEND STRUCTURE SOLUTION AND THE FOLDER STRUCTURE OF THE FRONTEND CODE BASE

#### Backend structure

TODO – DOCUMENT BOTH THE FINAL BACKEND STRUCTURE AND THE PACKAGE STRUCTURE OF THE SPRING BOOT APPLICATION (THE TARGET STATE)

### 4. Realise (Realisieren)

#### Environment and structure

#### Database

#### Backend

#### Frontend

#### Containerisation

#### Testing

### 5. Control (Kontrollieren)

### 6. Evaluate (Auswerten)

## 4. List of illustrations

| 1 | IPERKA | source |
| --- | --- | --- |

## 5. List of sources

## 6. Glossary

## 7. Attachment